PROJECT DOCUMENTATION

Modern Human Resource Management System

Laravel (REST API) + Angular (SPA)

| Item | Detail |
| --- | --- |
| Document type | Software Requirements & Technical Design Specification |
| Version | 1.0 (Draft) |
| Date | 21 October 2026 |
| Backend | Laravel 11, PHP 8.3, MySQL 8 / PostgreSQL, Redis |
| Frontend | Angular 17+ (TypeScript), Angular Material, RxJS |
| Status | For review and approval |

Table of Contents

# 1. Introduction

## 1.1 Purpose

This document defines the requirements, features, architecture and delivery plan for a modern, web-based Human Resource Management System (HRMS). It is the single reference for stakeholders, designers, developers, testers and DevOps engineers throughout the project lifecycle.

## 1.2 Project Objectives

- Centralise all employee data and HR processes in one secure platform.

- Automate repetitive work: leave approvals, attendance, payroll, onboarding and reporting.

- Give employees and managers self-service access to their own information and tasks.

- Provide real-time analytics for data-driven workforce decisions.

- Ensure statutory compliance, auditability and data privacy.

- Deliver a responsive, fast, accessible user experience on desktop and mobile.

## 1.3 Scope

In scope: core HR, organisation structure, recruitment, onboarding/offboarding, attendance, leave, payroll, performance, training, documents, expenses, assets, helpdesk, announcements, reporting, administration and a REST API. Out of scope for release 1.0: native mobile apps, biometric hardware drivers (integration via API only), and full accounting/general-ledger functionality.

## 1.4 Technology Note: AngularJS vs Angular

This specification targets modern Angular (v17 or later, TypeScript, standalone components). The original AngularJS (1.x) framework reached end of life in January 2022 and no longer receives security patches, so it is not recommended for a new HR system holding sensitive personal and payroll data. All architecture and API contracts in this document are frontend-agnostic and can be adapted if AngularJS is mandated.

## 1.5 Glossary

| Term | Meaning |
| --- | --- |
| HRMS | Human Resource Management System |
| ATS | Applicant Tracking System (recruitment module) |
| RBAC | Role-Based Access Control |
| ESS / MSS | Employee Self Service / Manager Self Service |
| KPI / OKR | Key Performance Indicator / Objectives and Key Results |
| SPA | Single Page Application |
| JWT / Sanctum | Token-based API authentication mechanisms |
| PAYE / SSNIT | Example statutory deductions (income tax / social security); configurable per country |

# 2. System Overview

## 2.1 User Roles

| Role | Description | Typical Access |
| --- | --- | --- |
| Super Admin | System owner; configures platform | Everything, including settings, roles, audit logs |
| HR Admin | Head of HR | All HR data, payroll approval, policies, reports |
| HR Officer | Day-to-day HR operations | Employee records, leave, attendance, recruitment |
| Payroll/Finance | Payroll and expense processing | Payroll, payslips, expenses, tax reports |
| Manager | Line / department manager | Own team data, approvals, appraisals |
| Employee | Any staff member | Own profile, leave, payslips, requests (ESS) |
| Recruiter | Hiring team member | Job postings, candidates, interviews |
| Auditor (read-only) | Compliance / external auditor | Read-only reports and audit trails |

## 2.2 Module Map

- Foundation: Authentication, RBAC, Organisation Structure, Settings.

- Core HR: Employee Management, Documents, Onboarding/Offboarding.

- Time & Absence: Attendance, Shifts, Leave, Holidays.

- Talent: Recruitment, Performance, Training, Succession.

- Compensation: Payroll, Benefits, Expenses and Claims.

- Operations: Assets, Helpdesk/Grievances, Announcements, Notifications.

- Insight: Dashboards, Reports, Audit Logs.

# 3. Functional Requirements

## 3.1 Authentication and Access Control

Secure sign-in, session control and fine-grained permissions for every user.

### Features

- Email/password login with account lockout after repeated failures.

- Two-factor authentication (TOTP authenticator app and email OTP).

- Single Sign-On via Google Workspace and Microsoft Entra ID (OAuth2/SAML).

- Password reset by email, password policy (length, complexity, expiry, history).

- Role-Based Access Control with custom roles and granular permissions (view, create, edit, delete, approve, export) per module.

- Data-scope rules: own record, team, department, branch, company-wide.

- Active session list with remote logout; token refresh and revocation.

- Full login history and IP/device tracking.

### Business Rules

- Permissions are additive; the most specific scope wins.

- Super Admin cannot be deleted or demoted by anyone except another Super Admin.

## 3.2 Organisation Structure

Models the company's legal entities, locations and reporting lines.

### Features

- Multi-company / multi-branch support with branch-specific settings.

- Departments and sub-departments (tree hierarchy) with department heads.

- Job titles, grades/levels and salary bands.

- Positions with headcount budget (approved vs filled).

- Interactive organisation chart (drag-to-explore, export to PDF/PNG).

- Cost centres and work locations.

- Reporting lines: primary manager and optional dotted-line manager.

## 3.3 Employee Management (Core HR)

The authoritative employee master record from hire to exit.

### Features

- Employee profile: personal details, photo, contact, address, nationality, marital status.

- Employment details: employee number, hire date, probation, contract type (permanent, fixed-term, casual, intern), status, work schedule.

- Emergency contacts, dependants and next of kin.

- Education, certifications, skills and work-experience history.

- Bank and mobile-money details (encrypted at rest).

- National ID, tax number, social security number (encrypted; masked in UI).

- Job history timeline: promotions, transfers, salary changes, status changes.

- Contract management with expiry and renewal alerts.

- Probation tracking and confirmation workflow.

- Bulk import/export (CSV/Excel) with validation preview and error report.

- Advanced search, filters, saved views and column chooser.

- Employee self-update requests routed to HR for approval.

- Custom fields configurable per company without code changes.

### Business Rules

- Employee numbers are auto-generated using a configurable format (e.g. EMP-2026-0001).

- Sensitive fields are visible only to roles holding the 'view-sensitive' permission.

- Every change is written to the audit log with old and new values.

## 3.4 Recruitment and Applicant Tracking

End-to-end hiring from requisition to offer acceptance.

### Features

- Job requisition request and multi-level approval.

- Job posting builder; public careers page and shareable job links.

- Application form with CV upload, custom screening questions and consent capture.

- Candidate pipeline (Kanban): Applied, Screening, Interview, Assessment, Offer, Hired, Rejected.

- CV parsing and keyword search across the talent pool.

- Interview scheduling with calendar invites and panel feedback scorecards.

- Offer letter generation from templates with e-signature support.

- Automated candidate emails (acknowledgement, invitation, rejection).

- One-click conversion of a hired candidate into an employee record and onboarding plan.

- Recruitment analytics: time-to-hire, source effectiveness, funnel conversion.

## 3.5 Onboarding and Offboarding

Structured, trackable transitions for joiners and leavers.

### Features

- Configurable onboarding checklists by department/role with task owners and due dates.

- Welcome portal: policies to acknowledge, forms to complete, documents to upload.

- Automated tasks for IT (accounts), Admin (ID card, desk) and Finance (payroll setup).

- Offboarding workflow: resignation/termination request, notice period, exit interview form.

- Clearance checklist (asset return, access revocation, final settlement).

- Final pay calculation including leave encashment and deductions.

- Experience/clearance letter generation.

## 3.6 Attendance and Time Tracking

Accurate capture of working time across office, remote and shift-based staff.

### Features

- Web clock-in/clock-out with optional geofencing and IP restriction.

- Biometric/RFID device integration through an import API and scheduled sync.

- Shift and roster management with rotating and split shifts.

- Late arrival, early departure, absence and overtime calculation.

- Manual attendance correction requests with manager approval.

- Timesheets by project/task for billable work (optional).

- Remote-work and field-visit requests.

- Daily, weekly and monthly attendance reports; exception alerts.

### Business Rules

- Grace period, rounding and overtime multipliers are configurable per shift.

- Attendance for a closed payroll period is locked and can only be changed by HR Admin with justification.

## 3.7 Leave Management

Policy-driven leave requests, approvals and balances.

### Features

- Leave types: annual, sick, maternity, paternity, compassionate, study, unpaid, custom.

- Policy engine: entitlement, accrual (monthly/yearly), carry-forward, expiry, probation eligibility, gender restrictions.

- Employee request with attachment (e.g. medical certificate) and half-day option.

- Multi-level approval workflow with delegation when the approver is away.

- Real-time balance, leave history and calendar view (personal, team, company).

- Team availability view to avoid clashes; blackout periods.

- Public holiday calendars per country/branch.

- Leave encashment and adjustment by HR with reason.

- Automatic integration with payroll (unpaid leave deductions).

### Business Rules

- Working days exclude weekends and public holidays unless the policy states otherwise.

- A request exceeding the available balance is blocked or flagged based on policy.

## 3.8 Payroll Management

Accurate, auditable, configurable payroll for monthly, bi-weekly or weekly cycles.

### Features

- Salary structures: basic pay, allowances, bonuses, commissions, benefits-in-kind.

- Statutory deductions engine with configurable tax bands and social security rules per country.

- Other deductions: loans, salary advances, union dues, pension, insurance.

- Payroll runs: draft, review, approve, lock, pay; re-run before lock.

- Attendance, overtime and unpaid-leave inputs pulled automatically.

- Payslip generation (PDF), email delivery and secure ESS download.

- Bank payment file export (CSV/bank formats) and mobile-money bulk files.

- Arrears, back-pay and off-cycle payments.

- Loan and advance tracking with automatic instalment deduction.

- Statutory and management reports: payroll register, tax returns, pension schedules, cost by department.

- Year-end summaries and employee tax certificates.

- Multi-currency support with exchange-rate table.

### Business Rules

- Only Payroll and HR Admin roles may approve a run; the approver cannot be the preparer.

- Locked runs are immutable; corrections are made through adjustment entries.

## 3.9 Performance Management

Aligns individual goals with company objectives and drives continuous feedback.

### Features

- Goal setting (OKR/KPI) with weighting, cascading and progress tracking.

- Configurable appraisal cycles (annual, mid-year, quarterly).

- Self-review, manager review and optional 360-degree feedback.

- Rating scales, competency frameworks and calibration views.

- Continuous feedback, recognition and one-on-one meeting notes.

- Performance Improvement Plans (PIP) with milestones.

- Talent grid (9-box) and succession planning.

- Appraisal outcome feeds promotion and salary-review workflows.

## 3.10 Training and Development

Plans, delivers and records employee learning.

### Features

- Training catalogue (internal, external, online) with sessions and capacity.

- Training needs identified from appraisals and skills gaps.

- Enrolment, approval, attendance and completion tracking.

- Certification tracking with expiry reminders.

- Training budget per department and cost tracking.

- Learning paths and mandatory compliance training with deadlines.

- Post-training feedback and assessments.

## 3.11 Document Management

Secure storage and lifecycle management of HR documents.

### Features

- Employee document vault (contracts, IDs, certificates) with categories and expiry dates.

- Company policy library with versioning and read-and-acknowledge tracking.

- Letter and contract templates with merge fields (name, salary, date, etc.).

- E-signature workflow for contracts and policies.

- Access control per document type; virus scan and file-type validation on upload.

- Full-text search and bulk download (ZIP).

## 3.12 Expenses and Claims

Reimbursement of work-related costs.

### Features

- Expense categories with limits and policy rules.

- Claim submission with receipt images/PDF and per-diem/mileage calculators.

- Multi-level approval and finance verification.

- Reimbursement through payroll or separate payment batch.

- Travel requests and advances with reconciliation.

- Expense reports by employee, category and department.

## 3.13 Asset Management

Tracks company equipment issued to staff.

### Features

- Asset register with category, serial number, purchase date, value and warranty.

- Assign/return workflow with employee acknowledgement.

- Maintenance and repair log; depreciation (simple).

- Asset-return enforcement in the offboarding clearance checklist.

- QR/barcode label generation and scanning.

## 3.14 Helpdesk and Grievances

A confidential channel for HR queries and complaints.

### Features

- Ticket creation by category (payroll, leave, IT, harassment, general) with attachments.

- Assignment, priority, SLA timers and escalation.

- Anonymous/confidential grievance option with restricted access.

- Case notes, status history and resolution rating.

- Disciplinary case management: warnings, hearings, outcomes.

- Knowledge base / FAQ for self-service answers.

## 3.15 Announcements, Notifications and Communication

Keeps everyone informed.

### Features

- Company and targeted announcements (by department, branch, role) with scheduling.

- In-app notification centre with real-time updates (WebSockets).

- Email notifications for approvals, reminders and status changes; optional SMS/WhatsApp gateway.

- Birthdays and work anniversaries feed.

- Company events calendar and polls/surveys (pulse, engagement, eNPS).

- User-level notification preferences.

## 3.16 Self-Service Portals

Reduces HR workload by letting people act for themselves.

### Features

- Employee Self Service: view/update profile, apply for leave, clock in/out, download payslips, submit claims, view goals, book training, raise tickets, view documents and assets.

- Manager Self Service: team dashboard, approve requests in one inbox, view team calendar and attendance, run appraisals, raise requisitions.

- Unified approval inbox with bulk approve/reject and mobile-friendly actions.

- Delegation of approval authority for a date range.

## 3.17 Dashboards, Reports and Analytics

Insight for HR leadership and management.

### Features

- Role-based dashboards: headcount, new hires, turnover, absenteeism, leave liability, payroll cost, open vacancies, upcoming expirations.

- Standard reports: employee master, headcount by department/gender/age, attendance, leave balances, payroll register, turnover and retention, training completion, asset register.

- Custom report builder: choose fields, filters, grouping, save and schedule by email.

- Export to PDF, Excel and CSV.

- Charts: trends, comparisons and drill-down.

- Diversity and compliance reporting.

## 3.18 Administration and Settings

Configuration and governance of the platform.

### Features

- Company profile, branding (logo, colours), locale, time zone, currency, date formats.

- Workflow designer: configurable approval chains per request type.

- Email/SMS templates with merge tags and multi-language support (i18n).

- Master data: leave types, allowances, deductions, banks, grades, document types.

- Audit log viewer: who changed what, when, from where.

- Data retention policies, backup status and system health page.

- Integration keys and webhook configuration.

# 4. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Pages load in under 2 s on typical broadband; API p95 response under 500 ms; lists paginated server-side; payroll for 1,000 employees completes in under 5 minutes via queued jobs. |
| Scalability | Stateless API servers behind a load balancer; horizontal scaling; Redis for cache, sessions and queues; read-replica support. |
| Availability | Target 99.9% uptime; zero-downtime deployments; automated health checks. |
| Security | OWASP Top 10 mitigations, TLS 1.2+, encryption at rest for sensitive fields, MFA, rate limiting, audit trail. |
| Privacy & Compliance | Aligned with GDPR principles and the Ghana Data Protection Act, 2012 (Act 843): consent, data-subject access, minimisation, retention limits, breach process. |
| Usability | Responsive (mobile-first), WCAG 2.1 AA accessibility, consistent design system, keyboard navigation. |
| Maintainability | PSR-12 and Angular style guide, 80%+ unit test coverage on business logic, CI checks on every pull request. |
| Localisation | Multi-language (i18n), multi-currency, multi-time-zone, configurable date/number formats. |
| Backup & Recovery | Daily automated database backups, 30-day retention, tested restore; RPO 24 h (target 1 h), RTO 4 h. |
| Browser Support | Latest two versions of Chrome, Edge, Firefox, Safari; iOS Safari and Android Chrome. |

# 5. System Architecture

## 5.1 High-Level Architecture

The system follows a decoupled client-server architecture. The Angular SPA communicates with a versioned Laravel REST API (/api/v1) over HTTPS using JSON. Long-running and asynchronous work (payroll, emails, report generation, imports) runs on Laravel queues processed by workers.

| Layer | Components |
| --- | --- |
| Presentation | Angular SPA served via CDN/Nginx; Angular Material UI; PWA-capable |
| API Gateway / Web | Nginx or Caddy reverse proxy, TLS termination, rate limiting |
| Application | Laravel 11 API: controllers, form requests, services, policies, events, jobs |
| Async Processing | Laravel Queues (Redis) with Horizon; Scheduler for cron tasks; Reverb/Pusher for WebSockets |
| Data | MySQL 8 or PostgreSQL (primary), Redis (cache/session/queue), S3-compatible object storage (documents) |
| Integrations | SMTP/SES mail, SMS gateway, biometric devices, payment/bank files, SSO providers, calendar |
| Observability | Laravel Telescope (dev), Sentry, centralised logs, Prometheus/Grafana metrics |

## 5.2 Technology Stack

| Area | Choice | Purpose |
| --- | --- | --- |
| Backend framework | Laravel 11 (PHP 8.3) | REST API, business logic, ORM |
| Authentication | Laravel Sanctum (SPA/token) + Fortify | Sessions, tokens, 2FA |
| Authorisation | spatie/laravel-permission + Policies | Roles, permissions, scopes |
| Audit | spatie/laravel-activitylog or owen-it/laravel-auditing | Change history |
| PDF / Excel | barryvdh/laravel-dompdf, maatwebsite/excel | Payslips, reports, imports |
| API docs | Scribe or L5-Swagger (OpenAPI 3) | Interactive API documentation |
| Queues & cache | Redis + Laravel Horizon | Async jobs, caching |
| Frontend framework | Angular 17+, TypeScript, RxJS | SPA |
| UI library | Angular Material (or PrimeNG) + Tailwind CSS | Components and styling |
| State management | NgRx Signal Store or NgRx | Predictable state |
| Charts | ngx-charts / Chart.js / ApexCharts | Dashboards |
| Testing | PHPUnit/Pest, Jest, Cypress/Playwright | Unit, integration, E2E |
| DevOps | Docker, GitHub Actions/GitLab CI, Nginx | Build, test, deploy |

## 5.3 Backend Design Principles

- Thin controllers; business logic in Service and Action classes; data access through Eloquent with repository pattern where helpful.

- Form Request classes for all validation; API Resources for consistent JSON output.

- Policies and gates enforce authorisation on every endpoint.

- Domain events (e.g. LeaveApproved, PayrollLocked) decouple modules; listeners send notifications and update balances.

- Soft deletes on core entities; global scopes for company/branch tenancy.

- Database transactions around multi-step operations; idempotent queue jobs.

- Uniform JSON error format and HTTP status usage; API versioning in the URL.

## 5.4 Frontend Design Principles

- Feature-based modules with lazy-loaded routes for fast start-up.

- Standalone components, smart (container) vs presentational components.

- HTTP interceptors for auth token, error handling and loading state; route guards driven by permissions.

- Reactive forms with shared validators and dynamic form builders for custom fields.

- Shared design system: tables, filters, dialogs, file upload, date pickers, status chips.

- Directive-based permission control, e.g. *hasPermission="'leave.approve'".

# 6. Database Design

The schema below lists the principal tables. All tables include id, created_at, updated_at, and (where relevant) deleted_at, created_by and updated_by. Foreign keys are indexed; monetary columns use DECIMAL(15,2).

| Table | Key Columns | Notes |
| --- | --- | --- |
| users | id, email, password, employee_id, mfa_secret, last_login_at, status | Login identity; one-to-one with employees |
| roles / permissions / model_has_roles | name, guard, scope | From spatie/laravel-permission |
| companies, branches | name, country, currency, timezone, address | Multi-entity support |
| departments | company_id, parent_id, name, head_id, cost_centre_id | Self-referencing tree |
| designations, grades | title, level, min_salary, max_salary | Job architecture |
| employees | employee_no, first_name, last_name, dob, gender, hire_date, status, department_id, designation_id, manager_id, contract_type, branch_id | Core record |
| employee_contacts, dependants | employee_id, type, name, phone, relationship | Emergency contacts, dependants |
| employee_bank_accounts | employee_id, bank, account_no (encrypted), is_primary | Payment details |
| employment_history | employee_id, event_type, from_value, to_value, effective_date | Promotions, transfers |
| contracts | employee_id, type, start_date, end_date, document_id | Expiry alerts |
| documents | documentable_type/id, category, path, expires_at, uploaded_by | Polymorphic |
| job_requisitions, job_postings | department_id, title, vacancies, status, approved_by | Recruitment |
| candidates, applications, interviews | job_posting_id, stage, score, scheduled_at, feedback | ATS pipeline |
| onboarding_templates, onboarding_tasks | template_id, assignee_id, due_date, status | Checklists |
| shifts, shift_assignments | name, start_time, end_time, grace_minutes | Rostering |
| attendances | employee_id, date, clock_in, clock_out, source, status, overtime_minutes | Daily record |
| leave_types, leave_policies | name, days_per_year, accrual, carry_forward, paid | Policy rules |
| leave_balances, leave_requests | employee_id, type_id, from, to, days, status, approver_id | Balances and requests |
| holidays | date, name, branch_id, country | Calendars |
| salary_structures, salary_components | employee_id, component_id, amount, type, effective_date | Earnings and deductions |
| payroll_runs, payslips, payslip_items | period, status, locked_at, gross, tax, net | Payroll results |
| loans, loan_instalments | employee_id, principal, instalment, balance | Loans/advances |
| tax_bands, statutory_rules | country, from, to, rate | Configurable statutory logic |
| goals, appraisal_cycles, appraisals, appraisal_ratings | employee_id, cycle_id, weight, score, reviewer_id | Performance |
| trainings, training_sessions, training_enrolments | title, provider, cost, start_date, status | L&D |
| expense_categories, expense_claims, claim_items | employee_id, amount, receipt, status | Expenses |
| assets, asset_assignments | tag, serial_no, category, assigned_to, returned_at | Asset tracking |
| tickets, ticket_comments | category, priority, assignee_id, sla_due_at, status | Helpdesk |
| announcements, notifications | title, audience, publish_at, read_at | Communication |
| workflows, workflow_steps, approvals | request_type, step_order, approver_rule, status | Generic approval engine |
| audit_logs | user_id, event, auditable, old_values, new_values, ip, created_at | Immutable trail |
| settings, custom_fields, custom_field_values | key, value / entity, field_type | Configuration |

## 6.1 Key Relationships

- An employee belongs to one department, designation and branch, and reports to one manager (self-reference).

- An employee has many leave requests, attendances, payslips, appraisals, documents and asset assignments.

- A payroll run has many payslips; a payslip has many payslip items (earnings and deductions).

- A job posting has many applications; a hired application creates one employee.

- The generic approvals table links any request (leave, claim, requisition, attendance fix) to its workflow steps.

# 7. API Specification (Summary)

Base URL: /api/v1. All requests and responses use JSON. Authenticated endpoints require a Sanctum token or session cookie. List endpoints support ?page, ?per_page, ?search, ?sort and module-specific filters. Standard response envelope: { data, meta, links } for success and { message, errors } for failures.

| Module | Endpoints |
| --- | --- |
| Auth | POST /auth/login, /auth/logout, /auth/refresh, /auth/forgot-password, /auth/reset-password, /auth/2fa/verify; GET /auth/me |
| Users & Roles | GET/POST /users; GET/PUT/DELETE /users/{id}; GET/POST /roles; PUT /roles/{id}/permissions |
| Organisation | CRUD /companies, /branches, /departments, /designations, /grades; GET /org-chart |
| Employees | GET/POST /employees; GET/PUT/DELETE /employees/{id}; GET /employees/{id}/history; POST /employees/import; GET /employees/export |
| Documents | POST /employees/{id}/documents; GET /documents/{id}/download; DELETE /documents/{id}; CRUD /policies; POST /policies/{id}/acknowledge |
| Recruitment | CRUD /requisitions, /job-postings; GET/POST /applications; PATCH /applications/{id}/stage; POST /interviews; POST /applications/{id}/hire |
| Onboarding | CRUD /onboarding-templates; POST /employees/{id}/onboarding; PATCH /onboarding-tasks/{id}; POST /employees/{id}/offboarding |
| Attendance | POST /attendance/clock-in, /attendance/clock-out; GET /attendance; POST /attendance/corrections; CRUD /shifts; POST /rosters |
| Leave | CRUD /leave-types, /leave-policies; GET /leave/balances; POST /leave/requests; PATCH /leave/requests/{id}/approve ¦ reject ¦ cancel; GET /leave/calendar |
| Payroll | CRUD /salary-components; POST /payroll/runs; POST /payroll/runs/{id}/calculate ¦ approve ¦ lock ¦ pay; GET /payslips; GET /payslips/{id}/pdf; GET /payroll/reports/{type} |
| Loans | POST /loans; GET /loans/{id}; PATCH /loans/{id}/approve |
| Performance | CRUD /goals; CRUD /appraisal-cycles; POST /appraisals/{id}/submit; GET /appraisals/{id}; POST /feedback |
| Training | CRUD /trainings; POST /trainings/{id}/enrol; PATCH /enrolments/{id}/complete |
| Expenses | POST /claims; GET /claims; PATCH /claims/{id}/approve ¦ reject ¦ pay; GET /expense-categories |
| Assets | CRUD /assets; POST /assets/{id}/assign; POST /assets/{id}/return |
| Helpdesk | POST /tickets; GET /tickets; PATCH /tickets/{id}/assign ¦ status; POST /tickets/{id}/comments |
| Approvals | GET /approvals/inbox; POST /approvals/{id}/decide; POST /delegations |
| Notifications | GET /notifications; PATCH /notifications/{id}/read; GET/PUT /notification-preferences |
| Announcements | CRUD /announcements; GET /events; CRUD /surveys; POST /surveys/{id}/respond |
| Reports | GET /dashboard/{role}; GET /reports/{type}; POST /reports/custom; POST /reports/{id}/schedule |
| Admin | GET /audit-logs; GET/PUT /settings; CRUD /workflows; CRUD /email-templates; CRUD /custom-fields |

## 7.1 Conventions

- HTTP codes: 200 OK, 201 Created, 204 No Content, 401 Unauthenticated, 403 Forbidden, 404 Not Found, 409 Conflict, 422 Validation Error, 429 Too Many Requests.

- Dates in ISO 8601 (UTC); money as strings with two decimals plus currency code.

- Idempotency-Key header supported on payment and payroll-run endpoints.

- Webhooks for key events: employee.created, leave.approved, payroll.paid, candidate.hired.

- OpenAPI 3 specification generated automatically and published at /docs.

# 8. Frontend Design (Angular)

## 8.1 Application Structure

| Folder | Content |
| --- | --- |
| src/app/core | Singleton services, auth service, interceptors, guards, API client, error handler |
| src/app/shared | Reusable components, pipes, directives, form controls, design-system primitives |
| src/app/layout | Shell: sidebar, top bar, breadcrumbs, notification bell, user menu |
| src/app/features/auth | Login, 2FA, forgot/reset password |
| src/app/features/dashboard | Role-based dashboards and widgets |
| src/app/features/employees | List, profile tabs, create/edit wizard, import |
| src/app/features/organisation | Departments, designations, org chart |
| src/app/features/recruitment | Requisitions, postings, Kanban pipeline, interviews |
| src/app/features/attendance | Clock widget, timesheets, shifts, corrections |
| src/app/features/leave | Apply, balances, calendar, approvals, policies |
| src/app/features/payroll | Runs, salary setup, payslips, reports |
| src/app/features/performance | Goals, cycles, appraisals, feedback |
| src/app/features/training | Catalogue, enrolments, certifications |
| src/app/features/expenses, assets, helpdesk, documents | Respective module screens |
| src/app/features/reports | Report library and builder |
| src/app/features/admin | Settings, roles and permissions, workflows, audit logs |

## 8.2 Key Screens

- Dashboard: KPI cards, charts, pending approvals, birthdays, announcements.

- Employee List: server-side table with filters, bulk actions, export.

- Employee Profile: tabs for Personal, Job, Compensation, Documents, Leave, Attendance, Performance, Assets, Timeline.

- Leave: apply dialog, balance cards, team calendar, approval queue.

- Payroll: run wizard (select period, review, approve, pay), payslip viewer.

- Recruitment Board: drag-and-drop candidate pipeline, candidate drawer with scorecards.

- Org Chart: zoomable tree with search and export.

- Admin Console: role/permission matrix editor, workflow designer, audit log table.

## 8.3 Route and Guard Strategy

- All feature routes are lazy-loaded with loadChildren / loadComponent.

- AuthGuard protects authenticated areas; PermissionGuard checks route data (e.g. data: { permission: 'payroll.view' }).

- Unsaved-changes guard on long forms; resolvers pre-load critical data.

- Menu items are generated from the permissions returned by /auth/me.

## 8.4 UX Standards

- Responsive layouts with collapsible sidebar; touch-friendly approval actions on mobile.

- Light/dark theme and company branding via CSS variables.

- Skeleton loaders, empty states, inline validation and toast feedback.

- Accessible components (ARIA labels, focus management, colour contrast).

# 9. Security and Compliance

| Area | Control |
| --- | --- |
| Authentication | Sanctum tokens/cookies, bcrypt/argon2 hashing, MFA, lockout, secure password reset |
| Authorisation | RBAC + policies on every route and model; data-scope enforcement in queries |
| Data protection | TLS everywhere; Laravel encrypted casts for national ID, tax and bank details; secrets in environment/secret manager |
| Input safety | Form Request validation, Eloquent parameter binding (SQL injection), output escaping and CSP (XSS), CSRF protection for cookie auth |
| File uploads | MIME and extension whitelist, size limits, antivirus scan, private storage with signed temporary URLs |
| API protection | Rate limiting, CORS whitelist, request logging, optional IP allow-listing for admin |
| Audit | Immutable audit log of create/update/delete, logins, exports and permission changes |
| Privacy | Consent records, data-subject access/export, anonymisation of leavers after retention period, field-level masking |
| Operations | Dependency scanning (composer audit, npm audit), periodic penetration tests, security headers, backup encryption |

# 10. Integrations

| Integration | Method | Purpose |
| --- | --- | --- |
| Email | SMTP / Amazon SES / Mailgun | Notifications, payslips, offers |
| SMS / WhatsApp | Provider REST API (e.g. Twilio, Africa's Talking) | OTP, reminders, alerts |
| SSO | OAuth2 / SAML (Google, Microsoft) | Single sign-on |
| Calendar | Google / Outlook calendar API, ICS | Interviews, leave, events |
| Biometric / RFID | Device push API or scheduled import | Attendance |
| Banking / Mobile money | Bulk payment file export; API where available | Salary disbursement |
| Accounting | CSV/API journal export (e.g. QuickBooks, Xero) | Payroll journals |
| E-signature | DocuSign or built-in signature pad | Contracts, offers |
| Job boards / LinkedIn | Posting links and API | Recruitment sourcing |
| Webhooks | Signed outbound HTTP callbacks | Custom automations |

# 11. Laravel Project Structure

| Path | Purpose |
| --- | --- |
| app/Http/Controllers/Api/V1 | Thin controllers by module |
| app/Http/Requests | Validation classes |
| app/Http/Resources | JSON transformers |
| app/Models | Eloquent models with relations, scopes and casts |
| app/Services | Business logic (LeaveService, PayrollService, AttendanceService ...) |
| app/Actions | Single-purpose operations (e.g. ApproveLeaveRequest) |
| app/Policies | Authorisation per model |
| app/Events & Listeners | Domain events and reactions |
| app/Jobs | Queued tasks: payroll calculation, report export, imports |
| app/Notifications | Mail, database and broadcast notifications |
| app/Console/Commands | Scheduled tasks: leave accrual, contract-expiry alerts, birthdays |
| database/migrations, seeders, factories | Schema, default roles/permissions, demo data |
| routes/api.php | Versioned route groups |
| tests/Feature, tests/Unit | Pest/PHPUnit tests |

## 11.1 Scheduled Jobs

- Daily: contract/document/certification expiry alerts, probation end reminders, birthday and anniversary notices.

- Monthly: leave accrual, loan instalment generation.

- Hourly: sync biometric attendance, process SLA escalations.

- Nightly: database backup, audit-log archival, report cache refresh.

# 12. Development Roadmap

Suggested delivery using two-week sprints with a team of 2 backend, 2 frontend, 1 QA, 1 UI/UX and 1 project manager. Durations are indicative and should be re-estimated after discovery.

| Phase | Scope | Duration |
| --- | --- | --- |
| 0. Discovery & Design | Requirements sign-off, UX wireframes, design system, architecture, environments, CI/CD | 3 weeks |
| 1. Foundation (MVP core) | Auth, RBAC, organisation, employee management, documents, audit log, settings | 6 weeks |
| 2. Time & Absence | Attendance, shifts, leave, holidays, approval engine, notifications | 6 weeks |
| 3. Payroll | Salary structures, statutory rules, payroll runs, payslips, loans, bank files | 8 weeks |
| 4. Talent | Recruitment/ATS, onboarding/offboarding, performance, training | 8 weeks |
| 5. Operations | Expenses, assets, helpdesk, announcements, surveys | 5 weeks |
| 6. Analytics & Polish | Dashboards, report builder, integrations, i18n, accessibility, performance tuning | 5 weeks |
| 7. Hardening & Launch | UAT, security testing, data migration, training, go-live, hypercare | 4 weeks |

Total indicative timeline: approximately 45 weeks. A reduced MVP (Phases 0 to 3) can go live in about 23 weeks.

# 13. Testing Strategy

| Level | Tools | Focus |
| --- | --- | --- |
| Unit | Pest/PHPUnit, Jest | Services, calculators (tax, leave accrual, overtime), validators |
| Integration / Feature | Laravel HTTP tests, factories | API endpoints, policies, workflows, database transactions |
| Component | Angular Testing Library / Jest | Forms, tables, guards, interceptors |
| End-to-End | Cypress or Playwright | Critical journeys: login, apply leave, approve, run payroll, hire candidate |
| Performance | k6 / JMeter | Concurrent users, payroll batch, large exports |
| Security | OWASP ZAP, composer/npm audit, manual pen test | Vulnerabilities, access-control bypass |
| UAT | Staging with anonymised data | Business sign-off per module |

Payroll and leave calculations require special attention: a golden-dataset of known employees and expected payslips must pass in CI before any release touching those modules.

# 14. Deployment and DevOps

- Environments: local (Docker Compose), development, staging, production.

- CI pipeline: lint (Pint, ESLint), static analysis (Larastan), unit and feature tests, build Angular, security audit.

- CD pipeline: build Docker images, run migrations, zero-downtime release (blue/green or rolling), automatic rollback on failed health check.

- Hosting options: VPS/cloud VMs with Nginx + PHP-FPM, containers on AWS ECS/Azure/DigitalOcean, or Laravel Forge/Vapor.

- Storage: S3-compatible bucket for documents with lifecycle rules; CDN for the Angular bundle.

- Monitoring: Sentry for errors, uptime checks, queue (Horizon) and database dashboards, alerting to Slack/email.

- Backups: nightly encrypted database dumps and storage snapshots; quarterly restore drills.

- Configuration: twelve-factor .env management, secrets in a vault, feature flags for staged releases.

## 14.1 Key Environment Variables

| Variable | Purpose |
| --- | --- |
| APP_ENV, APP_KEY, APP_URL | Application environment and encryption key |
| DB_CONNECTION, DB_HOST, DB_DATABASE, DB_USERNAME, DB_PASSWORD | Database connection |
| REDIS_HOST, QUEUE_CONNECTION, CACHE_STORE | Cache and queues |
| MAIL_MAILER, MAIL_HOST, MAIL_FROM_ADDRESS | Email delivery |
| FILESYSTEM_DISK, AWS_BUCKET, AWS_ACCESS_KEY_ID | Document storage |
| SANCTUM_STATEFUL_DOMAINS, FRONTEND_URL | SPA authentication and CORS |
| SMS_API_KEY, OAUTH_CLIENT_ID/SECRET | Third-party integrations |

# 15. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope creep across many modules | High | Phased delivery, change-control board, strict MVP definition |
| Payroll/tax calculation errors | High | Configurable rules, golden datasets, parallel run with existing payroll before go-live |
| Sensitive-data breach | High | Encryption, MFA, least privilege, audit, pen tests, incident plan |
| Poor user adoption | Medium | Early user involvement, training, intuitive UX, phased rollout |
| Data migration quality | Medium | Import validation, reconciliation reports, rehearsal migrations |
| Framework choice (AngularJS EOL) | Medium | Use current Angular; avoid unsupported libraries |
| Key-person dependency | Medium | Documentation, code review, pair programming |
| Regulatory changes | Medium | Rule tables editable by admin rather than hard-coded |

# Appendix A: Permission Matrix

Legend: F = full, A = approve, V = view all, T = team only, O = own only, – = no access.

| Module | Super Admin | HR Admin | HR Officer | Payroll | Manager | Employee |
| --- | --- | --- | --- | --- | --- | --- |
| Users & Roles | F | V | – | – | – | – |
| Organisation | F | F | V | V | V | V |
| Employees | F | F | F | V | T | O |
| Documents | F | F | F | – | T | O |
| Recruitment | F | F | F | – | T (own reqs) | – |
| Attendance | F | F | F | V | T | O |
| Leave | F | F | F | V | A (team) | O |
| Payroll | F | A | – | F | – | O (payslip) |
| Performance | F | F | F | – | T | O |
| Training | F | F | F | – | T | O |
| Expenses | F | V | V | A | A (team) | O |
| Assets | F | F | F | – | T | O |
| Helpdesk | F | F | F | F | O | O |
| Reports | F | F | V | V (payroll) | T | – |
| Settings & Audit | F | V | – | – | – | – |

# Appendix B: Sample Standard Workflows

### Leave Request

- Employee submits request; system validates balance, policy and overlapping dates.

- Request routed to line manager (and HR for long durations) per workflow.

- Approver approves, rejects or requests more info; delegation applies if absent.

- On approval: balance deducted, calendar updated, attendance marked as leave, notifications sent.

- Unpaid leave flows to payroll as a deduction input.

### Payroll Run

- Payroll officer opens period and system gathers attendance, leave, loans, claims and changes.

- Queued job calculates gross, statutory deductions and net for each employee.

- Officer reviews variances against the previous month and corrects inputs; recalculates.

- HR Admin approves; the run is locked; payslips are generated and emailed.

- Bank/mobile-money files are exported; run is marked paid after reconciliation.

### Hire to Onboard

- Requisition approved, job posted, candidates screened and interviewed.

- Offer accepted; the candidate is converted to an employee record.

- Onboarding checklist is triggered for HR, IT, Finance and the manager.

- Probation reminders are scheduled; confirmation workflow runs at the end.

# Appendix C: Next Steps

- Review and confirm the module list and release scope with stakeholders.

- Confirm the country-specific statutory rules (tax bands, social security, public holidays).

- Confirm the frontend choice (modern Angular recommended over AngularJS 1.x).

- Produce UI wireframes and an entity-relationship diagram for Phase 1.

- Set up repositories, CI/CD and the Docker development environment.